ZADPay

Feature Implementation Plan

Option 3 — Advanced Features

Two-Developer Split Plan

May 2026

| High Priority | Medium Priority | Low Priority |
| --- | --- | --- |

# Project Overview

The ZADPay app is a React Native / Expo Router application (NativeWind, Zustand, i18next). The codebase already covers the core wallet: KYC onboarding, multi-currency dashboard, IBAN/card linking, top-up & withdrawal, P2P transfers, QR payments, and bill payments.

24 new features need to be built across Option 3. They have been divided evenly between two developers. The table below shows which features are already done vs. what remains.

## Already Implemented (Skip)

| # | Feature | Existing Files |
| --- | --- | --- |
| F1 | Digital Onboarding & KYC | app/(auth)/ — id-scan, selfie, passcode, personal-info |
| F2 | Multi-Currency Wallet Dashboard | app/(tabs)/accounts.tsx + home.tsx |
| F3 | IBAN and Card Linking (Visa/Mastercard) | app/settings/cards.tsx + topup/add-card.tsx |
| F4 | Top-up & Withdrawal Flows | app/topup/ — index, add-card, confirm, payment |
| F5 | Domestic & Cross-border P2P Transfers | app/send/ — index, confirm, processing, success |
| F8 | QR Code Payments | app/qr/ + app/qr-display.tsx |
| F17 | Bill Payments & Recurring Billing | app/bills/ — index, operator, pay |

## Developer Assignment Summary

| # | Feature | Assigned To | Priority |
| --- | --- | --- | --- |
| F6 | Agent-Based Cash-in/Cash-out | Mohammad | High |
| F11 | BNPL with Credit Logic | Mohammad | High |
| F12 | Voucher Purchases & Redemptions | Mohammad | Medium |
| F13 | Loyalty & Referral Program | Mohammad | Medium |
| F16 | Virtual/Physical Card Issuance & ATM | Mohammad | High |
| F19 | VISA Direct Integration | Mohammad | High |
| F22 | Dynamic Spending Insights (Extra) | Mohammad | Medium |
| F23 | Goal-Based Wallet Sub-Accounts (Extra) | Mohammad | Medium |
| F24 | Scheduled/Recurring Payments (Extra) | Mohammad | Medium |
| F26 | Savings Plans with Lock-in Periods | Mohammad | Medium |
| F28 | Fractional Stock Trading | Mohammad | Low |
| F29 | Crypto Wallet (BTC, ETH, USDT) | Mohammad | Low |
| F7 | WhatsApp Bot for Balance & Transfers | Developer 2 | Medium |
| F9 | Customer Support Chatbot | Developer 2 | High |
| F10 | Admin Dashboard for KYC & Reporting | Developer 2 | High |
| F14 | Payroll Module with Salary Advance | Developer 2 | Medium |
| F15 | Merchant Dashboard | Developer 2 | High |
| F18 | E-commerce Checkout with OAuth | Developer 2 | High |
| F20 | NFC-Based Soft POS for Merchants | Developer 2 | Medium |
| F21 | Marketing Dashboard & Analytics | Developer 2 | Medium |
| F25 | Microloans with Scoring & Auto-Debit | Developer 2 | Medium |
| F27 | Microinsurance (Life, Health, Business) | Developer 2 | Low |
| F30 | Financial Literacy & Gamified Education | Developer 2 | Low |
| F31 | AI-Powered Fraud Detection (Extra) | Developer 2 | Medium |

# Mohammad's Plan  (Features 1–12 of his batch)

Focus: User-facing wallet extensions — agent cash flow, card services, investment products, spending intelligence, and savings. All work lives in the app/ directory following existing Expo Router patterns. Reuse existing Screen, Header, Button, Input, AmountStepper components. Add new Zustand slices to appStore.ts for each domain.

Shared store additions (do these first):

- Add agent, bnpl, voucher, loyalty, savings, invest, crypto slices to src/store/appStore.ts

- Extend Transaction type: add txType field ('agent'|'bnpl'|'voucher'|'visa_direct'|'savings'|'invest'|'crypto')

- Add i18n keys to src/i18n/en.ts and ar.ts for every new screen

## F6 — Agent-Based Cash-in/Cash-out

| F6 | Agent-Based Cash-in/Cash-out | High Priority |
| --- | --- | --- |
| Files | app/agent/index.tsx, app/agent/map.tsx, app/agent/confirm.tsx, app/agent/success.tsx |  |
| Store | Add agents: AgentProfile[], nearbyAgents, cashInAgent(), cashOutAgent() to store |  |
| What | Users find nearby agents on a GPS map (use react-native-maps or a static list fallback), select an agent, enter amount, confirm with OTP, and complete cash-in or cash-out. Requires float-limit check and OTP screen reuse from auth flow. |  |

## F11 — BNPL with Credit Logic

| F11 | BNPL with Credit Logic and Repayment Plans | High Priority |
| --- | --- | --- |
| Files | app/bnpl/index.tsx, app/bnpl/plan.tsx, app/bnpl/repayment.tsx, app/bnpl/history.tsx |  |
| Store | Add bnplScore, bnplLimit, bnplInstallments: BNPLInstallment[] to store. BNPLInstallment: { id, amount, dueDate, paid, lateFee } |  |
| What | Calculate eligibility from transactional history in store. Show available limit, let user split a purchase into 3/6/12 installments, view repayment schedule, and track overdue payments. Auto-debit on due date via addTransaction(). |  |

## F12 — Voucher Purchases & Redemptions

| F12 | Voucher Purchases & Redemptions | Medium Priority |
| --- | --- | --- |
| Files | app/vouchers/index.tsx, app/vouchers/[id].tsx, app/vouchers/redeem.tsx |  |
| Store | Add vouchers: Voucher[] to store. Voucher: { id, type, merchant, value, code, expiresAt, redeemedAt? } |  |
| What | Browse categories (mobile top-ups, gift cards, service credits). Purchase with wallet balance. Show QR/barcode for in-store redemption. Log redemption against merchant wallet via addTransaction(). |  |

## F13 — Loyalty & Referral Program

| F13 | Loyalty & Referral Program Management | Medium Priority |
| --- | --- | --- |
| Files | app/loyalty/index.tsx, app/loyalty/redeem.tsx, app/loyalty/referral.tsx |  |
| Store | Add loyaltyPoints, loyaltyLevel, referralCode, referrals: Referral[] to store |  |
| What | Show point balance and level (Bronze/Silver/Gold). Earn points from every transaction via addTransaction() hook. Redeem for cashback. Referral tab shows unique code, share via Expo Sharing, and tracks who signed up. Add a points badge to the Home header. |  |

## F16 — Virtual/Physical Card Issuance & ATM Integration

| F16 | Virtual/Physical Card Issuance & ATM Integration | High Priority |
| --- | --- | --- |
| Files | app/settings/cards.tsx (extend), app/cards/issue.tsx, app/cards/details.tsx, app/cards/atm.tsx |  |
| Store | Extend SavedCard: add isVirtual, isActive, pin (hashed), atmEnabled fields. Add issueCard() to store. |  |
| What | Request virtual card instantly (shown as overlay card with masked PAN). Request physical card with delivery address. Card details screen shows full number (tap to reveal). ATM locator screen uses partner network data. PIN setup flow reuses passcode component. |  |

## F19 — VISA Direct Integration

| F19 | VISA Direct Integration | High Priority |
| --- | --- | --- |
| Files | app/send/visa-direct.tsx, app/send/visa-confirm.tsx (extend existing send flow) |  |
| Store | Add visaDirectHistory: VisaDirectTx[] to store. VisaDirectTx: { id, cardLast4, amount, currency, status, date } |  |
| What | Add a 'Send to Visa Card' tab inside app/send/index.tsx alongside the existing mobile/username tabs. User enters recipient Visa card number (last 4 + name for UX). Confirm screen shows FX rate and fee. Calls addTransaction() on success. Follows compliance and anti-fraud guidelines. |  |

## F22 — Dynamic Spending Insights (Extra)

| F22 | Dynamic Spending Insights — Smart Categorization | Medium Priority |
| --- | --- | --- |
| Files | app/(tabs)/expenses.tsx (extend), src/utils/insights.ts (new), src/components/InsightCard.tsx (new) |  |
| Store | Add spendingAlerts, weeklyBudgets: Record<string, number> to store |  |
| What | Add a 'Insights' tab strip to the Expenses screen. src/utils/insights.ts aggregates transactions by category and generates weekly/monthly summaries. InsightCard component shows bar chart (using react-native-svg). Alert banner appears when spending in a category exceeds weekly budget. |  |

## F23 — Goal-Based Wallet Sub-Accounts (Extra)

| F23 | Goal-Based Wallet Sub-Accounts | Medium Priority |
| --- | --- | --- |
| Files | app/(tabs)/accounts.tsx (extend), app/goals/index.tsx, app/goals/[id].tsx, app/goals/create.tsx |  |
| Store | Add goals: WalletGoal[] to store. WalletGoal: { id, name, emoji, targetAmount, savedAmount, currency, createdAt } |  |
| What | Add a 'Goals' section below existing currency rows in the Accounts tab. Create goal with name, emoji, target amount. Allocate funds from main balance. Progress ring uses react-native-svg. Goal detail shows history of allocations. |  |

## F24 — Scheduled / Recurring Payments (Extra)

| F24 | Scheduled / Recurring Payments | Medium Priority |
| --- | --- | --- |
| Files | app/scheduled/index.tsx, app/scheduled/create.tsx, app/scheduled/[id].tsx |  |
| Store | Add scheduledPayments: ScheduledPayment[] to store. ScheduledPayment: { id, recipient, amount, currency, frequency, nextDate, type } |  |
| What | Users set up recurring transfers (weekly/monthly) or bill payments. List view shows upcoming payments with next-due date. Edit/pause/delete. On due date (handled client-side with a stored nextDate check on app open) auto-calls addTransaction() and rolls nextDate forward. |  |

## F26 — Savings Plans with Lock-in Periods

| F26 | Savings Plans with Lock-in Periods & Optional Interest | Medium Priority |
| --- | --- | --- |
| Files | app/savings/index.tsx, app/savings/create.tsx, app/savings/[id].tsx |  |
| Store | Add savingsPlans: SavingsPlan[] to store. SavingsPlan: { id, name, goal, frequency, amount, lockUntil, balance, interestRate? } |  |
| What | Create a plan (e.g., Hajj fund) with daily/weekly/monthly auto-contribution from wallet balance. Lock-in period enforces no withdrawal until date. Progress bar and projected completion date shown. Interest rate field available for bank-partnered plans. |  |

## F28 — Fractional Stock Trading and Portfolios

| F28 | Fractional Stock Trading and Portfolios | Low Priority |
| --- | --- | --- |
| Files | app/invest/index.tsx, app/invest/[symbol].tsx, app/invest/portfolio.tsx, app/invest/buy.tsx |  |
| Store | Add portfolio: StockHolding[], investOrders: InvestOrder[] to store. StockHolding: { symbol, shares, avgPrice, currentPrice } |  |
| What | Browse stock list (seeded data or API). Simplified dashboard shows performance, sector breakdown. Buy fractional shares by dollar amount. Portfolio screen shows total value, gain/loss. Real-time prices mocked with seeded data; wire to backend investment API later. |  |

## F29 — Crypto Wallet (BTC, ETH, USDT)

| F29 | Crypto Wallet with Fiat Exchange | Low Priority |
| --- | --- | --- |
| Files | app/crypto/index.tsx, app/crypto/[coin].tsx, app/crypto/buy.tsx, app/crypto/swap.tsx |  |
| Store | Add cryptoHoldings: CryptoHolding[], cryptoTxs: CryptoTx[] to store. CryptoHolding: { coin, amount, valueUSD } |  |
| What | Wallet tab for BTC, ETH, USDT with price tracking (seeded/API). Buy/sell via fiat balance. Secure key management abstracted behind API. P2P swap screen. Transaction history separate from fiat. Wire to licensed exchange API (e.g., Binance or local partner) in production. |  |

# Developer 2's Plan  (Features 1–12 of their batch)

Focus: Merchant & admin platform, communication integrations, credit/insurance products, and educational content. Developer 2 will primarily build new top-level route groups: app/merchant/, app/admin/, app/support/, app/loans/, app/insurance/, app/learn/. Reuse existing Screen, Header, Button, Input components. Coordinate with Mohammad on shared store additions.

Shared store additions (coordinate with Mohammad):

- Add merchant, admin, support, loans, insurance, learn slices to appStore.ts or create separate stores

- Add userRole: 'user'|'merchant'|'admin'|'agent' to user object in store

- Add i18n keys to en.ts and ar.ts for every new screen

## F7 — WhatsApp Bot for Balance & Transfers

| F7 | WhatsApp Bot for Balance & Transfers | Medium Priority |
| --- | --- | --- |
| Files | Backend only: src/services/whatsappBot.ts (webhook handler). No new screens needed in the app itself. |  |
| Store | No store changes needed — bot reads from backend API, not app state |  |
| What | Verified WhatsApp Business API webhook. Handles natural language commands: 'balance', 'send 50 to +964...' , 'help'. Secure identity binding via OTP on first use. In-app settings toggle in app/settings/security/signin.tsx to link/unlink WhatsApp. The webhook is a backend service, not a mobile screen. |  |

## F9 — Customer Support Chatbot with Agent Escalation

| F9 | Customer Support Chatbot with Agent Escalation | High Priority |
| --- | --- | --- |
| Files | app/support/index.tsx, app/support/chat.tsx, app/support/ticket.tsx. Add help button to app/settings/help.tsx |  |
| Store | Add supportTickets: SupportTicket[], activeChatSession to store |  |
| What | In-app chat UI (bubble messages). Bot handles FAQs, KYC status, transaction disputes. Escalation button routes to live agent with full chat context. Ticket list shows open/resolved tickets. Integrate with support backend (Zendesk, Freshdesk, or custom). Help screen entry point in existing settings/help.tsx. |  |

## F10 — Admin Dashboard for KYC & Reporting

| F10 | Admin Dashboard for KYC & Reporting | High Priority |
| --- | --- | --- |
| Files | app/admin/index.tsx, app/admin/users.tsx, app/admin/kyc.tsx, app/admin/reports.tsx, app/admin/transactions.tsx |  |
| Store | Admin-only screens gated by userRole === 'admin' check. No shared user-state changes. |  |
| What | Web-optimized or tablet layout. User list with KYC status filters (pending/approved/flagged). KYC review screen shows uploaded ID and selfie. Override/flag transactions. Export reports as CSV (use expo-sharing). Full audit trail per user. Only accessible if userRole is admin. |  |

## F14 — Payroll Module with Salary Advance

| F14 | Payroll Module with Salary Advance | Medium Priority |
| --- | --- | --- |
| Files | app/payroll/index.tsx (employer), app/payroll/employees.tsx, app/payroll/advance.tsx (employee view) |  |
| Store | Add payrollRecords: PayrollRecord[], salaryAdvances: SalaryAdvance[] to store |  |
| What | Employer portal: upload CSV payroll, review, confirm. Employees receive salary directly to wallet. Salary advance request: shows eligibility (% of monthly salary), repayment deducted from next payroll. Both employer and employee views gated by userRole. |  |

## F15 — Merchant Dashboard for Transactions and Promotions

| F15 | Merchant Dashboard for Transactions and Promotions | High Priority |
| --- | --- | --- |
| Files | app/merchant/index.tsx, app/merchant/transactions.tsx, app/merchant/promotions.tsx, app/merchant/employees.tsx, app/merchant/refund.tsx |  |
| Store | Add merchantProfile, merchantTransactions, promotions to store (or merchant-specific store) |  |
| What | Merchant home shows daily/weekly revenue summary. Transaction list with search and date filter. Refund flow from transaction detail. Promotions screen to create discount offers or loyalty campaigns. Employee sub-accounts with role assignment. Entry point via userRole === 'merchant' redirect on login. |  |

## F18 — E-commerce Checkout with OAuth

| F18 | E-commerce Checkout with OAuth (SDK / Deep Link) | High Priority |
| --- | --- | --- |
| Files | app/checkout/index.tsx, app/checkout/confirm.tsx, app/checkout/callback.tsx. Expose deep link: zadpay://checkout |  |
| Store | No store state changes. Checkout reads balance from existing store, calls addTransaction() on success. |  |
| What | Merchants embed ZADPay checkout via SDK or OAuth deep link. App receives checkout params (amount, merchant, order ID) via Expo Linking. Confirm screen shows merchant name, amount, loyalty points earned. One-tap pay with wallet or saved card. Redirect back to merchant app on success/fail. |  |

## F20 — NFC-Based Soft POS for Merchants

| F20 | NFC-Based Soft POS for Merchants | Medium Priority |
| --- | --- | --- |
| Files | app/pos/index.tsx, app/pos/charge.tsx, app/pos/receipt.tsx. Requires expo-nfc or react-native-nfc-manager. |  |
| Store | Add posTransactions: POSTx[] to merchantStore |  |
| What | Android-only NFC tap-to-pay terminal. Merchant enters amount, customer taps phone. NFC reader captures card token. Show transaction summary and digital receipt (share via expo-sharing). Install react-native-nfc-manager and add NFC permissions to AndroidManifest. iOS limited — show fallback QR. |  |

## F21 — Marketing Dashboard with Analytics & Segmentation

| F21 | Marketing Dashboard with Analytics & Segmentation | Medium Priority |
| --- | --- | --- |
| Files | app/admin/marketing.tsx (tab inside admin), app/admin/campaigns.tsx, app/admin/segments.tsx |  |
| Store | Add campaigns: Campaign[], segments: UserSegment[] to admin store |  |
| What | Admin/marketing users design push notification campaigns. Segment users by balance range, activity level, or region. A/B test two message variants. Email template editor with plain text fallback. Metrics screen shows open rate, click rate, conversion. Integrate with Firebase Cloud Messaging for push delivery. |  |

## F25 — Microloans with Scoring, Auto-Debit & Penalties

| F25 | Microloans with Scoring, Auto-Debit & Penalties | Medium Priority |
| --- | --- | --- |
| Files | app/loans/index.tsx, app/loans/apply.tsx, app/loans/[id].tsx, app/loans/history.tsx |  |
| Store | Add creditScore, loanLimit, activeLoans: Loan[], loanHistory: Loan[] to store |  |
| What | Credit score calculated from transaction frequency, repayment history, and wallet tenure. Show loan eligibility and limit. Apply screen shows terms (rate, grace period, late fee). Repayment auto-deducted on due date via addTransaction(). Overdue tracker with penalty logic. Regulator-ready ledger export. |  |

## F27 — Microinsurance Options (Life, Health, Business)

| F27 | Microinsurance Options | Low Priority |
| --- | --- | --- |
| Files | app/insurance/index.tsx, app/insurance/plans.tsx, app/insurance/[id].tsx, app/insurance/claims.tsx |  |
| Store | Add insurancePolicies: InsurancePolicy[], insuranceClaims: InsuranceClaim[] to store |  |
| What | Browse life, health, and business coverage plans. Enroll and set premium deduction frequency (monthly). Digital policy document stored in user profile (PDF generation or deep link to insurer). Claim submission form with photo upload (expo-image-picker). Claim status tracking in-app. |  |

## F30 — Financial Literacy Content, Quizzes & Gamified Education

| F30 | Financial Literacy Content, Quizzes & Gamified Education | Low Priority |
| --- | --- | --- |
| Files | app/learn/index.tsx, app/learn/[module].tsx, app/learn/quiz.tsx, app/learn/badges.tsx |  |
| Store | Add learnProgress: LearnProgress, badges: Badge[], learnStreak to store |  |
| What | Module list covering savings, debt, investing, budgeting. Each module has article content + a 5-question quiz. Correct answers award XP and unlock badges. Streak counter for daily engagement. Certifications shown as badge cards (shareable PNG via expo-sharing). Progress persisted in store. |  |

## F31 — AI-Powered Fraud Detection (Extra)

| F31 | AI-Powered Fraud Detection | Medium Priority |
| --- | --- | --- |
| Files | src/services/fraudDetection.ts (new), src/hooks/useFraudCheck.ts (new). Hook into addTransaction() and login flow. |  |
| Store | Add fraudAlerts: FraudAlert[], suspiciousActivity: boolean to store |  |
| What | Rule-based engine (Phase 1): flag transactions above 3x average, unusual login location, multiple OTP failures. Behavioral model (Phase 2): integrate Feedzai, Sift, or custom ML API. useFraudCheck hook wraps addTransaction() and login. In-app alert banner when suspicious activity detected. Report fraud in settings/security/report-fraud.tsx (already exists). |  |

# Shared Guidelines & Conventions

## File & Folder Naming

- Follow existing Expo Router convention: feature folders under app/ with index.tsx as entry

- All new components go in src/components/ with PascalCase names

- All new hooks go in src/hooks/ prefixed with 'use'

- Utility functions go in src/utils/ — keep them pure and testable

- Services (API calls, external integrations) go in src/services/

## State Management Rules

- Each developer owns their Zustand slices — do not modify each other's slices without agreement

- Shared types (Transaction, Currency, SavedCard) live in appStore.ts — discuss before changing

- Use addTransaction() from appStore for all balance mutations so the expense feed stays consistent

- Persist only essential state — avoid storing sensitive data (card numbers, PINs) in AsyncStorage

## UI / Styling Rules

- Use Colors from src/theme/colors.ts — no hardcoded hex values in screens

- Use the Screen, Header, Button, Input, ListRow, AmountStepper components before building new ones

- NativeWind (Tailwind) for layout — inline StyleSheet.create for complex/dynamic styles

- All animations via Moti (MotiView) — consistent with existing home.tsx pattern

- Both Arabic (ar) and English (en) strings required in src/i18n/ for every new screen

## Priority Order (Suggested Sprint Order)

Mohammad — Sprint Order:

- F19: VISA Direct (extends existing send flow — quick win)

- F16: Virtual Card Issuance (extends existing cards settings)

- F6: Agent Cash-in/Cash-out

- F22: Dynamic Spending Insights (extends existing Expenses tab)

- F23: Goal-Based Sub-Accounts (extends Accounts tab)

- F11: BNPL

- F24: Scheduled Payments

- F26: Savings Plans

- F13: Loyalty & Referral

- F12: Vouchers

- F28: Fractional Stock Trading

- F29: Crypto Wallet

Developer 2 — Sprint Order:

- F9: Customer Support Chatbot (standalone — no dependencies)

- F10: Admin Dashboard for KYC

- F15: Merchant Dashboard

- F18: E-commerce Checkout with OAuth

- F31: AI Fraud Detection (hooks into existing flows)

- F7: WhatsApp Bot (backend service)

- F20: NFC Soft POS

- F21: Marketing Dashboard (extends admin)

- F14: Payroll Module

- F25: Microloans

- F27: Microinsurance

- F30: Financial Literacy & Gamified Education

ZADPay  —  Confidential  —  May 2026